PRODUCT COST DOCUMENT

Multi-Chain Crypto Payment Gateway

A complete, itemized cost breakdown — developer compensation, tools, infrastructure, security, and compliance kept separate.

| Document Version | 1.0 (Draft) |
| --- | --- |
| Status | Draft for client review — planning-level estimate |
| Companion Documents | PRD v1.0; Technical Architecture v1.0 |
| Prepared By | Product & Finance Team |
| Date | 2026-08-08 |

# Table of Contents

# 1. Purpose & Scope of This Document

This Product Cost Document (PCD) itemizes every category of spend required to build, launch, and operate the Multi-Chain Crypto Payment Gateway defined in the companion PRD and Technical Architecture Document. It exists to answer a single question for every stakeholder: what does each part of this product actually cost, and where does that money go?

Costs are deliberately kept in separate categories rather than one blended number, so a client or investor can see, at a glance, what portion of spend is developer/team compensation versus third-party tools, infrastructure, security, and compliance. Each category can be scaled, renegotiated, or re-sourced independently.

# 2. How Costs Are Organized

Every dollar in this document falls into one of eight categories:

- Developer & Team Compensation — what people building the product are paid, kept fully separate from tools and services.

- Development Tools & Software — recurring subscriptions the team uses to build.

- Cloud & Deployment Infrastructure — what it costs to run the product in production.

- Third-Party Blockchain Infrastructure Services — RPC access, routing aggregators, account abstraction infra, custody.

- Security — audits, bug bounty, penetration testing.

- Compliance & Legal — KYC/AML vendors, licensing, legal counsel.

- Treasury & Working Capital — capital reserves required to operate, not P&L expenses.

- Marketing & Launch — brand, website, go-to-market spend.

# 3. Developer & Team Compensation

This section is kept fully separate from tools/services spend below, per the requirement that developer pay and service costs never blend into one line.

## 3.1 Core Team Roles & Estimated Rates

Rates reflect blended 2026 market data across contractor marketplaces (Upwork, Toptal, Arc.dev) and in-house US salary benchmarks. Actual cost depends heavily on seniority, location, and in-house vs. contract structure.

| Role | Engagement Model | Rate Range | Headcount (MVP) | Est. Monthly Cost |
| --- | --- | --- | --- | --- |
| Product Manager | In-house or contract | $60–$100/hr | 1 | $8,000–$14,000 |
| Lead Blockchain / Smart Contract Engineer | Senior contract or in-house | $100–$200/hr | 1 | $14,000–$24,000 |
| Blockchain Engineer (supporting) | Contract or in-house | $70–$130/hr | 1 | $10,000–$18,000 |
| Backend Engineer (routing, ledger, APIs) | In-house or contract | $50–$110/hr | 2 | $16,000–$32,000 (both) |
| Frontend Engineer (dashboard, checkout widget) | In-house or contract | $40–$90/hr | 1 | $6,000–$12,000 |
| DevOps / Infrastructure Engineer | In-house or contract | $60–$120/hr | 1 | $8,000–$14,000 |
| QA / Test Engineer | Contract | $30–$60/hr | 1 | $4,000–$8,000 |
| Security Engineer (contract review, audit liaison) | Part-time consulting | $100–$180/hr | 0.5 | $4,500–$9,000 |
| Compliance / Legal Advisor | Retainer | $150–$400/hr | — | $5,000–$15,000 (retainer) |

## 3.2 In-House vs. Contractor — Trade-offs

- In-house (salaried): higher fixed cost, but stronger continuity, IP control, and institutional knowledge — typically preferred for the Lead Blockchain Engineer and DevOps roles given the security stakes.

- Contract/freelance: lower commitment and faster ramp-up/down, well suited to Frontend, QA, and short-term security consulting.

- Offshore/nearshore engineering: can reduce blended team cost by 30–50% versus an all-US-senior team, at the cost of timezone overlap and slightly longer onboarding.

## 3.3 Estimated Monthly Payroll Range

Summing the table above across the MVP headcount: approximately $70,000–$150,000 per month, depending on the in-house/contractor mix and location strategy chosen.

# 4. Development Tools & Software

Recurring subscriptions the team needs to build and maintain the product. Kept separate from infrastructure (§5) and blockchain-specific services (§6).

| Category | Example Tool(s) | Est. Monthly Cost |
| --- | --- | --- |
| Source control & CI/CD | GitHub Team/Enterprise + Actions minutes | $50–$300 |
| Project management | Linear, Jira, or similar | $50–$200 |
| Design & prototyping | Figma | $50–$150 |
| Error monitoring / APM | Sentry or equivalent | $30–$300 |
| API docs & testing | Postman/ReadMe or equivalent | $50–$200 |
| Team communication | Slack or equivalent | $50–$150 |
| Code & dependency security scanning | Snyk, Semgrep, or equivalent | $100–$500 |
| Misc. IDE / dev tooling licenses | JetBrains, Copilot, etc. (team-wide) | $50–$200 |

# 5. Cloud & Deployment Infrastructure

What it costs to actually run the product — scales with transaction volume, so ranges widen as the product grows past MVP.

| Category | Description | Est. Monthly Cost |
| --- | --- | --- |
| Compute | Kubernetes cluster on AWS/GCP/Azure | $1,500–$8,000 |
| Managed database | Postgres (RDS/Aurora or equivalent) | $300–$2,000 |
| CDN & load balancing | CloudFront/Cloudflare or equivalent | $100–$500 |
| Observability stack | Datadog, Grafana Cloud, or equivalent | $300–$2,000 |
| Backup & disaster recovery | Automated snapshots, cross-region replication | $200–$800 |
| Staging / sandbox environment | Mirrors production at reduced scale | $500–$1,500 |

# 6. Third-Party Blockchain Infrastructure Services

The specialized, crypto-specific services the architecture depends on — distinct from generic cloud infrastructure.

| Category | Provider Examples / Notes | Est. Monthly Cost |
| --- | --- | --- |
| RPC node access (multi-chain) | Alchemy, Infura, QuickNode, or equivalent | $500–$5,000 |
| Bridge/DEX aggregator API | LI.FI, Socket, Across, Squid — often free or rev-share at low volume | $0–$2,000 |
| Account abstraction / paymaster infra | Biconomy, Pimlico, ZeroDev, or equivalent (excludes sponsored gas itself) | $500–$3,000 |
| Chain indexing | The Graph, Goldsky, or provider webhooks | $200–$1,500 |
| MPC / custody infrastructure | Fireblocks, Copper, or equivalent enterprise custody platform | $2,000–$10,000+ |
| Treasury / OTC market-maker integration | Typically fee-based (basis points on volume), not a fixed subscription | Volume-based (see §9) |

# 7. Security Costs

Non-negotiable given the product custodies and routes customer funds. Figures are grounded in 2026 market pricing for mid-complexity multi-chain systems.

| Item | Scope | Estimated Cost |
| --- | --- | --- |
| Smart contract audit — initial round | Deposit-address contracts, treasury/settlement logic (mid-complexity scope) | $40,000–$90,000 |
| Smart contract audit — remediation review | Re-audit of fixes from initial round | $10,000–$25,000 |
| Penetration testing | API, dashboard, and infrastructure pen test | $10,000–$25,000 |
| Bug bounty reserve | Funded pool (Immunefi or equivalent); paid only on valid findings | $50,000–$150,000 reserved |

Bridges, treasury logic, and deposit-address contracts sit at the higher end of audit complexity; a simple single-purpose token contract would cost less, but this product's routing/settlement logic does not qualify as simple.

# 8. Compliance & Legal Costs

The widest-ranging cost category in this document, because it depends entirely on a strategic choice: license the business directly in every state, or settle through an already-licensed partner.

| Item | Scope / Notes | Estimated Cost |
| --- | --- | --- |
| FinCEN MSB registration & AML program setup | One-time consulting + program build | $15,000–$75,000 |
| Sanctions/KYC screening — early stage | API-first wallet risk scoring tool | $600–$3,000 /yr |
| Sanctions/KYC screening — mid-market | TRM Labs or equivalent, moderate deployment | $60,000–$150,000 /yr |
| Sanctions/KYC screening — enterprise | Chainalysis or equivalent, full deployment | $150,000–$300,000 /yr |
| State money transmitter licensing (per state, self-filed) | Application fee + surety bond + legal support | $30,000–$525,000+ per state |
| State money transmitter licensing (nationwide, self-filed) | All ~49 applicable states, upfront | $250,000–$435,000+, then $225,000+/yr maintenance |
| Licensed partner / BaaS route (alternative) | Settle through an already-licensed payments partner instead of self-filing | Platform/rev-share fee instead of licensing capex |
| Ongoing legal counsel | Corporate, contracts, regulatory advisory retainer | $5,000–$20,000 /mo |

Recommendation: launch Phase 1 through a licensed payments partner (BaaS model) rather than self-filing state money transmitter licenses. This avoids $250K+ in upfront licensing capital before the product has proven demand, at the cost of a revenue share to the partner.

# 9. Treasury & Working Capital Requirements

These are capital requirements, not expenses — they must be funded (via raised capital or reserved revenue) but are not burned like the costs above.

| Requirement | Purpose | Estimated Amount |
| --- | --- | --- |
| Rate-lock / settlement buffer | Liquid reserve sized to absorb quote-to-settlement price movement | ~10–20% of average daily settlement volume, held liquid |
| Gas-sponsorship float | Revolving balance to front gas before reclaiming from settlement, per active chain | $10,000–$50,000 per chain |
| Surety bonds (if self-filing MTLs) | Capital tied up as a bond condition, per state | $25,000–$500,000+ per state |

# 10. Marketing & Launch

- Brand identity, website, and merchant-facing marketing materials: $10,000–$40,000 one-time.

- Launch campaign / early merchant acquisition (content, partnerships, paid channels): $5,000–$30,000 discretionary.

# 11. Cost Summary — One-Time vs. Recurring

## 11.1 One-Time / Upfront Costs

| Item | Low | High |
| --- | --- | --- |
| Security (initial audit + remediation + pen test) | $60,000 | $140,000 |
| Bug bounty reserve (funded pool) | $50,000 | $150,000 |
| FinCEN registration & AML program setup | $15,000 | $75,000 |
| Brand, website & launch marketing | $15,000 | $70,000 |
| Initial cloud/infra setup & hardening | $10,000 | $30,000 |
| Total (excluding licensing capex) | $150,000 | $465,000 |

## 11.2 Recurring Monthly Costs

| Category | Low (/mo) | High (/mo) |
| --- | --- | --- |
| Team / developer compensation (§3) | $70,000 | $150,000 |
| Development tools & software (§4) | $430 | $2,000 |
| Cloud & deployment infrastructure (§5) | $2,900 | $14,800 |
| Third-party blockchain infrastructure (§6) | $3,200 | $21,500 |
| Compliance vendor + legal retainer (§8) | $5,600 | $32,000 |
| Total per month | $82,130 | $220,300 |

# 12. Phase-Wise Budget Breakdown

Mapped directly to the release plan in the companion PRD (§14).

## 12.1 Phase 1 — MVP (~5–6 months)

| Item | Low | High |
| --- | --- | --- |
| Developer & team compensation (~5.5 months) | $385,000 | $825,000 |
| Tools & software (~6 months) | $3,000 | $12,000 |
| Cloud infrastructure (~6 months, ramping) | $12,000 | $45,000 |
| Blockchain infrastructure services (~6 months) | $15,000 | $60,000 |
| Security: initial audit + pen test | $50,000 | $115,000 |
| Compliance: FinCEN + lightweight KYC tool + legal retainer | $55,000 | $140,000 |
| Launch prep (brand/website) | $15,000 | $50,000 |
| Phase 1 Total | $535,000 | $1,247,000 |

## 12.2 Phase 2 — Recovery, Expansion, KYC (~4–6 months)

| Item | Low | High |
| --- | --- | --- |
| Developer & team compensation (~5 months, modest scale-up) | $400,000 | $750,000 |
| Infrastructure scaling (cloud + chain services) | $60,000 | $150,000 |
| Security: follow-up audit of recovery/routing logic | $25,000 | $60,000 |
| Compliance: upgrade to mid-market KYC vendor + 2–3 state licenses or continued partner route | $60,000 | $220,000 |
| Legal retainer (~5 months) | $25,000 | $100,000 |
| Phase 2 Total | $570,000 | $1,280,000 |

## 12.3 Phase 3 — Fiat Off-Ramp, Travel Rule, Nationwide Licensing

| Item | Low | High |
| --- | --- | --- |
| Nationwide/expanded licensing (if moving off partner route) | $250,000 | $435,000+ |
| Enterprise compliance vendor (annual) | $150,000 | $300,000 |
| Travel Rule integration & fiat off-ramp partner integration | $40,000 | $120,000 |
| Continued team & infrastructure scaling | $500,000 | $900,000 |
| Phase 3 Total | $940,000 | $1,755,000+ |

# 13. Total Estimated Budget Range — Year 1

Assuming Year 1 covers Phase 1 and Phase 2 (Phase 3 typically begins once fiat off-ramp and nationwide licensing are commercially justified):

| Scenario | Description | Estimated Total |
| --- | --- | --- |
| Low | Offshore-leaning team, licensed-partner compliance route, minimal audit scope | ~$1,105,000 |
| Mid | Blended in-house/contract team, partner route through Phase 1, own licensing begins Phase 2 | ~$1,700,000 |
| High | Senior in-house US team, enterprise compliance vendor, broader state licensing in Phase 2 | ~$2,527,000+ |

# 14. Assumptions, Notes & Caveats

- All figures are 2026 planning-level market ranges, not vendor quotes — request formal quotes before finalizing a budget.

- Team costs assume a blended in-house/contractor model; an all-offshore or all-senior-US-in-house team will shift toward the low or high end respectively.

- The licensed-partner (BaaS) route is the recommended path for Phase 1 to avoid $250K+ upfront licensing spend before product-market fit is proven.

- Treasury and gas-float figures are capital requirements, not expenses — they sit on the balance sheet, not the P&L, though they still need to be funded.

- Bridge/DEX aggregator and treasury/OTC costs are typically volume-based (fees or spread), so they scale with transaction volume rather than being fixed subscriptions.

- Numbers exclude office overhead, founder salaries, insurance, and fundraising/banking fees, which vary too widely by company structure to estimate generically.

# 15. Appendix — Vendor & Tool Reference

- RPC/Node infrastructure: Alchemy, Infura, QuickNode.

- Bridge/DEX aggregation: LI.FI, Socket, Across, Squid, 1inch.

- Account abstraction / paymaster: Biconomy, Pimlico, ZeroDev.

- Custody / MPC: Fireblocks, Copper.

- Sanctions/KYC screening: Chainalysis, TRM Labs, Elliptic, or lighter API-first alternatives for early stage.

- Smart contract audit firms: selection should be scoped once contracts are near-final; obtain at least two competing quotes.

- Money transmitter licensing / BaaS partners: evaluate at least one licensed-partner option before committing to self-filed state licensing.